# 1. GROUP NUMBER AND GROUP MEMBERS

Group 10, Yeo Zhang Han, Daniel Leong, Peh Xue Ying, Yang Jiajun Joven, Wong Wei Xuen, Vijayanand Jeeva

# 2. TITLE OF GROUP PROJECT

The title should be no more than 80 characters (including space). The title should be descriptive and specific rather than general.

Radview: an Agentic AI Early Warning for Restaurant Reputation: for restaurant owners to identify gaps in their business before it is too late.

3. ABSTRACT OF THE PROPOSAL OF GROUP PROJECT

Please provide a succinct description of the proposal of the group project in no more than 300 words.  The abstract must capture the academic significance of the research, the problem statement to be addressed, the approach and feasibility of the study.

a) Novelty of Group Project Radview targets restaurant rating decline rather than permanent closure, a milder, earlier signal that gives owners room for intervention. Naumzik et al.’s variable-duration Hidden Markov Model predicts restaurant failure from rating sequences alone, but the authors state it “does not tell service marketers how to reach a better state” and list text-mining integration as future work. Thazhackal and Devi’s hybrid CNN-DNN adds aspect-wise sentiment but classifies a binary open/closed outcome at a fixed horizon. These approaches stop at diagnosis. Radview closes that gap: an aspect-level classifier that decomposes risk into food, service, cleanliness, price and ambience, with an LLM agent turning the forecast into a ranked, evidence-cited action plan for owners. b) Problem Statements to be Addressed Restaurant owners often discover reputational problems after their average rating has dropped, by then, regular customers may already be lost. Existing review-analytics tools report overall sentiment but rarely identify which specific issue is driving dissatisfaction or forecast whether current complaint patterns will translate into a rating decline. This project addresses three linked problems: detecting emerging issue-specific complaints before they show up in the aggregate rating; predicting the likelihood of a rating decline over a defined future window; and turning these signals into a single, prioritised recommendation for owners with limited time and resources. c) Methodology/ Approach and Feasibility of study Yelp business reviews will be filtered to restaurants and organised into a monthly business-level panel. A fine-tuned-transformer, trained using restaurant aspect-sentiment data, will classify sentiment concerning food, service, price etc. Robust rolling statistics will detect unusual complaint growth, while a gradient-boosted model will predict rating decline. SHAP or counterfactual attribution will identify influential aspects, and the agent will retrieve representative reviews. Performance will be evaluated against sentiment- and rating-based baselines using predictive accuracy, early-warning time and groundedness. Feasibility is supported by the public Yelp dataset and widely available open-source NLP and machine-learning tools

4. DETAILS OF PROPOSAL

Give a description of the group project in no more than 3 pages (Arial font size 10, single line spacing).  Information shall include specific project aims, gaps and challenges to be solved, problem statements and significance, system to be developed in the group project, Innovation and novelty of the group project.  Information provided should be sufficiently self-contained without need for further reference to other materials. Please attach diagrams, plots, tables and other supporting visuals.

(a) Specific project aims and The overall aim is to build and test a cloud deployed system that warns restaurant owners before their ratings fall and shows them, with review evidence, which are the key issues that need to be addressed before it costs them customers and revenue. The general structure of the system would be as such, M1 is the scalable pipeline that would load in the Yelp Open Dataset from Kaggle into the cloud storage and turn the raw reviews, check-ins and tips into monthly features for each restaurant. On top of this pipeline would be M2, it is a fine-tuned transformer classifier such as BERT, that classifies the sentiment of each review towards the food, service cleanliness, price and ambience. The baseline models we will use to compare our fine-tuned model would be a TF-IDF + logistic regression and a zero-shot LLM, we will compare the macro-F1 on the hand-labelled Yelp test data set. Adjacent to this would be M3, the trend detector, this model will flag sudden rises in negative mentions of each aspect, and we will measure how often these spikes come before a rating drop. Next, with M4 we aim to be able to predict whether a restaurant’s rating will fall by at least 0.3 stars over the next 3 months. The comparison would be against a baseline that uses only the rating trend in both PR-AUC and AUROC on a time-based split. From these outputs, we will utilize an AI agent M5 that will rank aspects by their SHAP contribution to decline risk and by how fast complaints are growing. An action plan will be created in which every claim is supported by actual reviews. The goal is for at least 90% of claims to pass the verifier and when given to human reviewers, an average usefulness rating of 4 out of 5. The final step would be to fully deploy the whole system in Docker containers on Kubernetes, with an owner dashboard for ease of use. (b) Gaps and challenges to be solved Research Gaps - Ratings mask the real issue. A 3-star review praising the food but complaining about service needs a different fix than one about hygiene, yet both are recorded identically as “3 stars”. Because the rating is an average accumulated over years, it changes slowly and by the time a decline is visible, the damage has already occurred. - Research and practice are disconnected. Aspect-based sentiment analysis (ABSA) and rating predictions are usually treated as independent tasks. However, only a limited number of systems integrate aspect-level insights to predict potential rating declines, and even fewer translate these predictions into feedback. - Small businesses are underserved. Independent restaurants have no analyst to read hundreds of reviews, and enterprise analytics tools are often too costly and complex. Technical challenges - No aspect labels. Yelp provides star ratings but no per-issue labels. We generate these labels through weak supervision, combining a seed lexicon with the star rating as a polarity signal, and validate the results against a hand-labelled sample. - Defining “decline”. No natural threshold exists, so we define it as a more than 0.2 star drop in the mean rating over 3 months. However, this makes decline rare in the data, risking a model that just predicts “no decline” by default and still looks accurate. - Temporal leakage. Forecasting must use data available before the prediction date, so we use time-based rather than train/test split. (c) Problem statements and significance The problem. Small and mid-sized restaurants have no efficient way to monitor their own reputation. They typically only notice a problem once their star ratings have already dropped. By this point, regular customers may already be lost and even then, the aggregate ratings does not say what actually needs fixing. Why it matters. Restaurant revenue is highly sensitive to reputation, yet independent owners rarely have the staff to read hundreds of reviews or the budget for enterprise reputation-analytics tools, leaving this group underserved by existing solutions. The gap this fills. Existing tools are diagnostic, not predictive whereby they report what has already happened rather than what is about to happen or what to do about it. This project turns raw review text into an early, prioritised and verifiable signal to which issues are emerging, how likely it is to cause a decline, and what to address first. This closes the loop between analysis and action. (d) System to be developed in the group project Radview is a six-module pipeline that transforms raw restaurant reviews into a ranked, evidence-backed action plan, deployed as a set of containerized microservices orchestrated on Kubernetes. Module 1 (M1) - Data Ingestion. A scheduled ingestion service pulls restaurant metadata and review text from the Yelp Open Dataset, performs cleaning and deduplication, and writes structured records to cloud storage. The pipeline is designed to run as a recurring Kubernetes CronJob, so the system can be extended to near-live data without architectural change. Module 2 (M2) - Aspect-Level Sentiment Classification. A fine-tuned transformer classifier tags each review across five aspects (food, quality, service, cleanliness, price, and ambience) with per-aspect sentiment polarity. Because Yelp reviews carry no native aspect labels, training data is constructed through a combination of weak supervision (lexicon-seeded labels) and a hand-labeled validation subset, with SemEval-style ABSA conventions guiding the labelling scheme. Module 3 (M3) - Emerging Complaint Detection. Aspect-level complaint rates are tracked per business over time using statistical process-control methods (e.g. EWMA with robust z-scores), flagging aspects whose negative-mention rate deviates significantly from that business’s own historical baseline. This surfaces emerging problems before they dominate the overall rating. Module 4 (M4) - Rating-Decline Forecasting. A gradient-boosted classifier predicts the probability that a business’s average rating will decline over the following three months, using features derived from rating history, review velocity, and aspect-level trend signals from Module 3. SHAP values attach an explainable, feature-level justification to every prediction. Module 5 (M5) - Grounded Agentic Prioritisation. For business flagged as at-risk, a LangGraph-orchestrated LLM agent consumes the outputs of Modules 2-4 as tools, retrieves specific reviews supporting each flagged aspect, and drafts a ranked action plan. A separate verification step checks every claim in the draft against the retrieved evidence before it is finalized, ensuring the output is traceable and non-hallucinated. Module 6 (M6) - Deployment and Dashboard. All modules are packaged as Docker containers and deployed via Kubernetes Deployments and Services, with a CronJob driving nightly retraining/rescoring. A web dashboard presents flagged business, their risk scores, ranked action items to restaurant owners, with every recommendation linked back to its supporting review evidence. (e) Innovation and novelty of the group project From descriptive to predictive, and from prediction to actionable prioritisation. The strongest existing work on this problem, Nauzmik et al.’s variable-duration hidden Markov model (VD-HMM), predicts restaurant failure from the sequence of star ratings alone, achieving an out-of-sample AUC of 85.20% and identifying an “at-risk” latent state roughly 78 weeks before closure on average. Critically, their model uses no review text beyond a single aggregate sentiment score per review, meaning it cannot say which aspect of the business is driving risk, but only that risk is elevated. The authors state this limitation explicitly: their model “does not tell service marketers how to reach a better state”, and they list combining their approach with text-mining frameworks as future work rather than a solved problem. Radview’s aspect-level classifier (M2) is precisely this missing link: it decomposes the same kind of risk signal into food, service, cleanliness, price, and ambience components, so that a flagged restaurant comes with a specific, checkable cause rather than an undifferentiated risk score. Thazhackal and Devi’s hybrid CNN-DNN model does incorporate aspect-wise sentiment (via a Sentiment Aligned Topic Model) alongside business indicators, achieving a 89.3% cross-validation accuracy on Bookstores and 90.01% on Restaurants for open/closed classification. However, their model predicts a single binary outcome (permanent closure) at a fixed, dataset-derived horizon (12 months in their restaurant experiments), and like Nauzmik et al., stops at classification. It offers no mechanism for translating aspect-wise risk into a ranked, actionable response. Neither paper produces output a restaurant owner can act on directly; both are diagnostic, not prescriptive. Radview differs from both in both ways. First, it targets rating decline rather than permanent closure, which is a milder, earlier-onset signal that gives owners room to intervene before the more extreme outcomes of Naumzik et al. and Thazhackal and Devi models. Second, and more significantly, it closes the gap both papers leave open: an LLM agent consumes the aspect-level and forecasting outputs as tools, retrieves the specific reviews supporting each flagged aspect, and produces a ranked action plan in which every claim is traceable to cited evidence. Where existing work stops at “this restaurant is at risk”, Radview answers the question those authors identify but do not address: which problem, evidenced how, fixed first. (f) References Naumzik, C., Feuerriegel, S., & Weinmann, M. (2022). I will survive: Predicting business failures from customer ratings. Marketing Science, 41(1), 188–207. https://doi.org/10.1287/mksc.2021.1317 Thazhackal, S. S., & Devi, V. S. (2018). A hybrid deep learning model to predict business closure from reviews and user attributes using sentiment aligned topic model. In 2018 IEEE Symposium Series on Computational Intelligence (SSCI) (pp. 397–404). IEEE. https://doi.org/10.1109/SSCI.2018.8628823 Appendix